Phase 1: Requirement Analysis & Planning

Execution Roadmap

Description

The execution roadmap defines a structured approach for implementing the Automated Employee Onboarding & Offboarding System in ServiceNow. It outlines key milestones that guide the implementation from initial catalog setup through production deployment, ensuring a controlled and quality-driven rollout.

Milestone 1: Catalog Creation

Objective

Create a structured and user-friendly service catalog for employee onboarding and offboarding requests.

Activities

- Identify onboarding and offboarding request types

- Define service catalogs and appropriate categories

- Develop service catalog items with clear titles and descriptions

- Work closely with HR, IT, and security teams to ensure accuracy

- Ensure the catalog structure aligns with the organisation’s ITSM framework

Milestone 2: Form Setup

Objective

Design dynamic and intuitive forms to capture all required employee and process related information.

Activities

- Design catalog item forms using structured variables

- Set mandatory fields to prevent incomplete submissions

- Configure dynamic form behaviours such as condition-based field visibility

Milestone 3: Approval Integration

Objective

Implement automated approval workflows to maintain governance and compliance standards.

Activities

- Identify necessary approval chains (e.g., manager, HR, IT security team)

- Configure approval workflows using Flow Designer or Workflow Editor

- Activate audit logging and automated email notifications for approvals

Milestone 4: Testing

Objective

Ensure the accuracy and reliability of onboarding and offboarding workflows.

Activities

- Execute unit testing for each service catalog item

- Perform end-to-end testing for onboarding and offboarding scenarios

- Verify approvals, task creation, notifications, and data accuracy

- Engage stakeholders in User Acceptance Testing (UAT)

Milestone 5: Deployment

Objective

Release the automated onboarding and offboarding solution to the production environment.

Activities

- Complete the deployment readiness checklist

- Move configurations from development to production

- Track system performance and behaviour post-deployment

- Deliver training sessions to HR, IT,  and fulfilment teams

- Set up a support process for post-deployment issues