Automated Employee Onboarding & Offboarding System in ServiceNow

Final Report

1. INTRODUCTION

1.1 Project Overview

This project implements an Automated Employee Onboarding & Offboarding System using ServiceNow. The solution streamlines employee lifecycle processes by automating onboarding and offboarding requests, reducing manual effort, minimizing errors, and improving turnaround time while ensuring compliance and transparency.

1.2 Purpose

 Automate employee onboarding and offboarding requests

 Standardise approval and fulfilment workflows

 Improve visibility, tracking, and user experience

 Provide a scalable foundation for future HR and IT service automation

2. IDEATION PHASE

2.1 Problem Statement

Manual onboarding and offboarding processes lead to:

- Delays in employee provisioning and deprovisioning

- Errors due to missing or inconsistent information

- Lack of standard approval mechanisms

- Limited visibility for employees, managers, and fulfilment teams

2.2 Empathy Map Canvas

| Stakeholder | Think & feel | See & hear | Say & do | Pain Points |
| --- | --- | --- | --- | --- |
| Employees | Anxious with delays | Unclear process | Submits requests | Requests take a long time, no updates |
| IT Teams | Need accurate inputs | Incomplete requests | Executes Task | Errors, rework |
| HR Team | Wants smooth onboarding | Manual coordination | Tracks employee lifecycle | High effort, follow - ups |
| Approvers | Need complianc | Multiple approvals | Approves/rejects | Lack of structured workflow |

2.3 Brainstorming

- Use ServiceNow Flow Designer for automation

- Dynamic approval logic based on department & role

- Auto-populated fields for efficiency

- UI/UX improvements in Service Portal forms

- Role-based access control

3. REQUIREMENT ANALYSIS

3.1 Customer Journey Map

 User logs in via Service Portal

 Selects Employee Onboarding or Offboarding request

 Completes dynamic request form

 Flow Designer triggers automation

 Approval routed to manager / HR / IT

 Tasks created for fulfilment teams

 Notifications sent

 Request completed and closed

3.2 Solution Requirement

- Service Catalog creation with dynamic forms

- Approval workflow automation

- Email notifications

- Custom Employee Lifecycle table

- Role-based access control & ACLs

3.3 Data Flow Diagram

Service Portal → Flow Trigger → Get Variables → Create Record → Approval → Notification → Update Record → Request Closed

3.4 Technology Stack

- Platform: ServiceNow PDI

- Tools: Flow Designer, Catalog UI Policies, UI Actions

- Database: ServiceNow Custom Table (u_employee_lifecycle)

4. PROJECT DESIGN

4.1 Problem Solution Fit

Manual onboarding and offboarding activities were replaced with automated workflows, ensuring consistent approvals, notifications, and accurate data handling.

4.2 Proposed Solution

- Custom Employee Lifecycle table

- Flow Designer–based automation

- Dynamic Service Portal forms

- UI Policies for conditional visibility and mandatory fields

4.3 Solution Architecture

Components:

- Frontend: Service Portal Form

- Backend: Flow Designer, Network Database Table

- Automation: Approval routing, record updates, email notifications

- Security: ACLs for role-based access

5. PROJECT PLANNING & SCHEDULING

5.1 Project Planning

| Phase | Key Activities | Duration |
| --- | --- | --- |
| Phase 1 – Requirement Analysis | Stakeholder mapping, catalog scoping | 1 week |
| Phase 2 – Backend Development | Table creation, fields, flow designer logic | 2 weeks |
| Phase 3 – UI/UX Customization | Service Portal, dynamic forms, variables | 1 week |
| Phase 4 – Testing & Security | QA testing, data integrity checks, ACLs | 1 week |
| Phase 5 – Deployment & Documentation | Deploy, create manuals, project demo | 1 week |

6. FUNCTIONAL AND PERFORMANCE TESTING

6.1 Performance Testing

 Simulated multiple onboarding/offboarding requests

 Verified flow execution under load

 Tested approval routing logic

 Validated notifications

 Reviewed logs for errors

7. RESULTS

7.1 Output Screenshots

 Dynamic onboarding/offboarding form

 Approval tasks in Flow Designer

 Email notifications to stakeholders

 Records created in Employee Lifecycle table

8. ADVANTAGES & DISADVANTAGES

Advantages:

- Faster employee lifecycle processing

- Reduced human errors

- Automated approvals and notifications

- Improved tracking and visibility

Disadvantages:

- Initial setup requires ServiceNow knowledge

- Dependent on Flow Designer and Service Portal availability

- Advanced logic may require scripting

9. CONCLUSION

The Automated Employee Onboarding & Offboarding System successfully streamlines employee lifecycle management using ServiceNow. The solution improves efficiency, data accuracy, and user experience while providing a scalable framework for future HR and IT automation.

10. FUTURE SCOPE

 Integration with HR systems for auto-synchronisation

 Dashboard reporting for onboarding metrics

 Expansion to asset and access provisioning

 Advanced analytics for process optimisation